### Minutes Meeting: Odoo ERP Implementation Project

Company: PT Quty Karunia 
Prepared By: Daniel 
Date of Document: March 3, 2026 
Subject: Status Update, Vendor Feedback, and Project Scoping

#### 1. Vendor Communication & Status Update

- Draft Submission: The initial project draft, including requirements and pain points, has been successfully submitted to Odoo Indonesia (Bu Mily).

- Feedback Received: Initial feedback has been received from Bu Mily and was presented to the internal team for review.

#### 2. Internal Team Feedback & Risk Assessment

- Following the presentation of Odoo's feedback, the internal team engaged in a debate regarding the system.

- Key Risk Highlighted: The team expressed strong reservations and anxiety about the implementation process, citing previous project failures as a primary concern. Preventing a recurring failure ("nightmare scenario") is a top priority for the team.

#### 3. Management Directive

- To address the team's concerns and ensure complete transparency, Pak Pikki has requested a direct, comprehensive meeting with Bu Mily.

- Objective: To directly observe, listen, and evaluate the GAP Analysis feedback. This will allow the team to verify that the proposed system accurately captures and addresses PT Quty Karunia's operational needs.

#### 4. Implementation Framework (from Odoo Indonesia)

The Odoo Indonesia team has established a 5-stage framework for this development:

- Initiation (Scoping): Submit requirements and pain points. (Status: Currently in this stage)

- GAP Analysis: Consultation and Estimation. (Status: Ongoing)

- Implementation: PT Quty operational deep dive.

- Deliverables: Gap Analysis Report → Validation → Revision if necessary.

- Finalization: Final Project Proposal.5. Action Items & Next Scheduled Meeting

#### 5. Action Items & Next Scheduled Meeting

- Action: Proceed with the GAP Analysis consultation meeting.

- Attendees: Pak Pikki, Bu Nunung, Bu Feti, Pak Ridwan, Daniel, and Bu Mily (Odoo Indonesia).

- Schedule: March 5, 2026) | Time: 14:00 – 15:00 WIB.

#### 6. All communication will be shared by email to internal team.