## Slide 1: ERP QUTY KARUNIA - EXECUTIVE SUMMARY

## Slide 2: Ringkasan Eksekutif untuk Management
  Disusun oleh: Daniel Rizaldy
  Tanggal: 2 Februari 2026
  Target Audience: Director, GM, C-Level
  Dokumen: Executive Summary (10 halaman - No Technical Code)
  Version: 2.0 (Updated with 6 Killer Features)

## Slide 3: 1. PROBLEM STATEMENT (Masalah yang Ingin Diselesaikan)
Kondisi Saat Ini
  PT Quty Karunia menghadapi 10 masalah kritis dalam operasional manufaktur soft toys:
  TOTAL HIDDEN COST: Rp 197 juta/tahun
Root Cause Analysis
  ┌─────────────────────────────────────────────────────────┐
  │ CURRENT STATE: Manual & Fragmented System │
  ├─────────────────────────────────────────────────────────┤
  │ │
  │ PPIC → Excel Spreadsheet │
  │ ↓ │
  │ Production → Paper Forms + WhatsApp Group │
  │ ↓ │
  │ Warehouse → Manual Logbook │
  │ ↓ │
  │ Finance → Re-entry Data Manual (DOUBLE WORK!) │

## Slide 4: ✅ 2. SOLUTION OVERVIEW (Solusi yang Ditawarkan)
ERP Quty Karunia: Integrated Manufacturing System
  Konsep: Satu sistem terintegrasi untuk semua departemen dengan 6 inovasi killer features:
Killer Feature #1: Auto SPK Generation & Broadcast System
  Masalah Lama: Admin manual buat SPK → banyak paperwork, prone to error.
  Solusi Baru: SPK auto-generated saat MO validated, broadcast langsung ke dashboard
Zero manual paperwork: Admin tidak buat SPK manual
Real-time notification: Dashboard auto-update saat SPK baru
Material pre-allocated: System sudah reserve material sesuai BOM
Clear priority: SPK dengan deadline urgent muncul di atas
  Impact: Admin time save 95% (dari 30 menit → 2 menit per MO)
Killer Feature #2: Flexible Target System per Departemen
  Masalah Lama: SPK harus sama dengan MO Target → sering shortage karena defect.
  Solusi Baru: SPK Target dapat berbeda dari MO Target (demand-driven)
Smart buffer allocation: Cutting +10%, Sewing +15%, Finishing +3%
Format universal: Actual/Target (Percentage%)

## Slide 5: 3. BENEFITS & ROI (Keuntungan & Balik Modal)
3.1 Quantified Benefits (Dapat Diukur)
  TOTAL ANNUAL SAVINGS: Rp 128 juta/tahun
3.2 Strategic Benefits (Tidak Terukur Langsung)
✅ Real-time visibility: Management dapat monitor produksi dari HP 24/7
✅ Faster decision: Data real-time → quick response to issues
✅ Customer satisfaction: On-time delivery improvement → repeat order
✅ Scalability: Mudah tambah user/factory tanpa complexity overhead
✅ Compliance ready: Audit trail lengkap untuk ISO/customer audit
3.3 ROI Calculation (Return on Investment)
  INVESTMENT (One-time + Year 1-2):
  ├─ Development (Solo Developer - 24 months): Rp 240 juta
  │ └─ Daniel @ Rp 10 juta/bulan × 24 bulan = Rp 240 juta
  ├─ Infrastructure Setup: Rp 9 juta
  ├─ Training & Migration: Rp 15 juta
  ├─ Contingency (20%): Rp 53 juta

## Slide 6: 4. IMPLEMENTATION PLAN (Rencana Implementasi)
4.1 Timeline Overview
  ┌────────────────────────────────────────────────────────────┐
  │ FASE 1: FEB-JUL 2026 (6 bulan) │
  │ Development Core Features │
  │ ├─ Month 1-2: Setup & Master Data Module │
  │ ├─ Month 3-4: Production Module (MO, SPK, BOM) │
  │ ├─ Month 5: Inventory & Warehouse Module │
  │ └─ Month 6: Integration Testing │
  ├────────────────────────────────────────────────────────────┤
  │ FASE 2: AGU 2026-JAN 2027 (6 bulan) │
  │ Testing & Bug Fixing (Extended - Solo Developer) │
  │ ├─ Month 7-9: UAT with Pilot Users (10-15 users) │
  │ ├─ Month 10-11: Bug fixing & refinement │
  │ └─ Month 12: Performance optimization │
  ├────────────────────────────────────────────────────────────┤

## Slide 7: 5. RISK MANAGEMENT & MITIGATION
5.1 Technical Risks
5.2 Organizational Risks
5.3 Contingency Plan
  If Go-Live Delay (>1 month):
✅ Continue parallel run (ERP + manual system)
✅ Root cause analysis & fix (technical debt resolution)
✅ Re-schedule go-live (communicate ke semua stakeholders)
✅ Management decision: Approve extension OR cut scope
  If Critical Bug in Production:
Hour 0-1: Activate Paper Fallback SOP immediately (production tidak boleh stop!)
Hour 1-4: Developer on-call fix bug (<4 hours response time)
Hour 4+: Rollback to last stable version if bug tidak bisa fix cepat
Post-mortem report within 24 hours (what went wrong, how to prevent)
  If Developer Unavailable (Sick/Accident/Resign):
Scenario 1 (Solo): Project pause, client informed, hire freelancer dari existing code

## Slide 8: ❓ 6. FAQ (Frequently Asked Questions)
  Q1: Apakah ERP ini sudah pernah dipakai di pabrik lain?
  Q2: Bagaimana jika Daniel sakit/resign di tengah project?
  A:
Scenario 1 (Solo): Project pause, hire freelancer untuk continue (semua code di GitHub + dokumentasi lengkap)
Scenario 2 (Team): Ada backup developer yang understand codebase, minimal disruption
Mitigation: Weekly knowledge transfer session, code review, documentation everything
  Q3: Berapa lama training untuk user?
  A: 2-3 hari per batch (8 jam/hari). Total ~50-70 users, training selesai dalam 1 bulan (November 2026). Format: 40% teori, 60% hands-on practice denga
  Q4: Bagaimana jika server mati saat production?
  A: Ada 3 layer protection:
Layer 1: Local backup (restore <15 menit)
Layer 2: NAS off-site backup (restore <1 jam)
Layer 3: Paper Fallback SOP (production jalan manual, input data susulan setelah sistem recovery)
  Q5: Apakah ada biaya lisensi per user seperti SAP/Odoo?
  A: TIDAK. Ini custom development, Anda punya full ownership. Tidak ada biaya lisensi. Hanya bayar: Development (one-time) + Server (Rp 10 juta/tahun)

## Slide 9: 7. DECISION MATRIX (Keputusan Management)
7.1 Three Options Available
7.2 Decision Criteria
  Choose OPTION A (Full ERP) if:
✅ Quty berencana scale up production 2-3x dalam 5 tahun
✅ Customer semakin demand real-time tracking & transparency
✅ Management value data-driven decision (bukan feeling-based)
✅ Budget Rp 400 juta available (atau bisa cicil 2 tahun)
  Choose OPTION B (MVP) if:
✅ Management belum yakin 100% dengan ERP value
✅ Ingin test dulu dengan limited risk (pilot 1-2 dept)
✅ Budget terbatas (Rp 150 juta available)
⚠️ Risk: If MVP success, butuh extra Rp 250 juta untuk full implementation
  Choose OPTION C (Excel Improvement) if:
✅ Quty production size stay stable (tidak plan scale up)
✅ Current system "cukup work" meskipun ada pain points

## Slide 10: 8. NEXT STEPS & CONTACT
For Management Decision
  Step 1: Internal Discussion (1-2 minggu)
Share dokumen ini ke key stakeholders (Director, GM, Manager PPIC, Manager Production, Finance Manager)
Diskusi internal: Apakah ERP align dengan company strategy?
Q&A session: Invite Daniel untuk presentasi & jawab pertanyaan (2 jam)
  Step 2: Budget Approval (1-2 minggu)
If pilih Option A (Full): Approve budget Rp 389 juta (Year 1)
If pilih Option B (MVP): Approve budget Rp 120-150 juta (proof of concept)
If pilih Option C: Approve budget Rp 10-20 juta (Excel improvement)
  Step 3: Contract & Kick-off (1 minggu)
Sign agreement dengan Daniel (scope, timeline, payment terms)
Assign project sponsor dari management side (1 person: Manager PPIC atau Director)
Kick-off meeting: Introduction team, setup communication channel, confirm timeline
  Step 4: Development Start!
Fase 1 (Feb-Jul 2026): Development begins (6 bulan core features)

## Slide 11: SUMMARY: WHY CHOOSE ERP QUTY KARUNIA?
✅ 5 Alasan Utama
  1. Custom untuk Soft Toys Manufacturing
Workflow 5 stages sesuai real process Quty
6 Killer Features yang tidak ada di ERP lain (termasuk Odoo):
Auto SPK Generation & Broadcast System
Flexible Target System per Departemen
Real-Time WIP System
Pull System & Auto Material Deduction
Rework/Repair Module (QC & Defect Management)
Fraud Prevention System
3 Inovasi Tambahan:
Dual Trigger Production (MODE PARTIAL/RELEASED)
Warehouse Finishing 2-Stage
UOM Auto-Validation
  2. ROI Reasonable (4-6 Years Payback)

## Slide 12: ⚠️ MANAGEMENT RECOMMENDATION
  From Daniel's Perspective (Honest Assessment):
  ✅ RECOMMENDED jika:
Quty berencana scale up 2-3x dalam 5 tahun (ERP prevents chaos)
Management value data-driven decision over feeling-based
Customer demand transparency & real-time tracking
Budget Rp 320 juta available (atau cicil Year 1 + Year 2)
Ada commitment untuk change management (user training & adoption)
  ⚠️ HOLD/RETHINK jika:
Quty production size akan stay stable (tidak grow significantly)
Current manual system "cukup work" untuk foreseeable future
Budget sangat terbatas (<Rp 150 juta)
Management belum ready untuk invest in technology & training
  Alternative (Low-Risk):
Start dengan MVP (Option B): Rp 120-150 juta, 3 bulan, 1-2 dept pilot
Evaluate hasil: Apakah ERP truly add value untuk Quty workflow?

## Slide 13: APPENDIX: GLOSSARY
  Document Control:
Version: 1.0 (Executive Summary)
Last Updated: 2 Februari 2026
Next Review: After management decision
Related Documents:
PRESENTASI_MANAGEMENT_ERP_QUTY_KARUNIA.md - Full presentation with diagrams
TECHNICAL_SPECIFICATION.md - Technical details for developers
  Terima kasih atas perhatiannya!
  Confidential - PT Quty Karunia Manufacturing
  © 2026 Daniel Rizaldy. All rights reserved.