# ERP QUTY KARUNIA - EXECUTIVE SUMMARY

## Ringkasan Eksekutif untuk Management

Disusun oleh: Daniel Rizaldy

Tanggal: 2 Februari 2026

Target Audience: Director, GM, C-Level

Dokumen: Executive Summary (10 halaman - No Technical Code)

Version: 2.0 (Updated with 6 Killer Features)

## 1. PROBLEM STATEMENT (Masalah yang Ingin Diselesaikan)

### Kondisi Saat Ini

PT Quty Karunia menghadapi 10 masalah kritis dalam operasional manufaktur soft toys:

| No | Masalah | Dampak Finansial (Est.) | Severity |
| --- | --- | --- | --- |
| 1 | Data produksi manual (Excel/Kertas) | Inefisiensi Waktu & Human Error: Admin terbebani entri ulang data, risiko data hilang atau tertumpuk sangat tinggi. | HIGH |
| 2 | Material tidak terdata | Gangguan Jadwal Produksi: Sering terjadi stockout mendadak atau stok berlebih yang memakan ruang gudang. | HIGH |
| 3 | SPK tidak terpantau | Bottleneck & Delay: Penumpukan barang setengah jadi (WIP) di lantai produksi dan ketidakpastian tanggal pengiriman ke customer. | MEDIUM |
| 4 | FinishGood sulit verifikasi | Penurunan Kepercayaan Pelanggan: Risiko salah kirim barang atau pengiriman barang cacat yang lolos ke tangan konsumen. | MEDIUM |
| 5 | Approval tidak jelas | Birokrasi Lambat: Alur kerja sering terhenti hanya karena menunggu verifikasi manual; risiko manipulasi data tinggi. | MEDIUM |
| 6 | Laporan bulanan lambat | Keputusan Tidak Relevan: Manajemen mengambil keputusan berdasarkan data "basi" yang sudah tidak menggambarkan kondisi lapangan terkini. | LOW |
| 7 | Finishing process chaos | Pemborosan Sumber Daya: Persentase barang reject tinggi dan penggunaan material yang tidak terkontrol di tahap akhir. | MEDIUM |
| 8 | UOM conversion error | Kekacauan Inventori: Data stok di sistem dan fisik tidak pernah sinkron, menyebabkan kesalahan pembelian bahan baku. | HIGH |
| 9 | Target produksi kaku (rigid) | Kegagalan Pemenuhan Order: Produksi gagal mengantisipasi defect, menyebabkan kekurangan barang (shortage) saat deadline. | HIGH |
| 10 | Defect tidak tertrack | Masalah Berulang: Tidak ada data untuk perbaikan proses (root cause analysis), sehingga pemborosan yang sama terus terjadi. | MEDIUM |

### Root Cause Analysis

┌─────────────────────────────────────────────────────────┐
│ CURRENT STATE: Manual & Fragmented System              │
├─────────────────────────────────────────────────────────┤
│                                                         │
│  PPIC → Excel Spreadsheet                               │
│    ↓                                                    │
│  Production → Paper Forms + WhatsApp Group              │
│    ↓                                                    │
│  Warehouse → Manual Logbook                             │
│    ↓                                                    │
│  Finance → Re-entry Data Manual (DOUBLE WORK!)          │
│                                                         │
│  Problem: 7+ POINTS OF FAILURE                          │
│  ├─ Data duplikasi (setiap dept punya catatan sendiri) │
│  ├─ No real-time visibility (laporan delay 3-5 hari)   │
│  ├─ Error prone (manual calculation & typing)          │
│  └─ No audit trail (sulit trace siapa ubah apa)        │
└─────────────────────────────────────────────────────────┘

## 2. SOLUTION OVERVIEW (Solusi yang Ditawarkan)

### ERP Quty Karunia: Integrated Manufacturing System

Konsep: Satu sistem terintegrasi untuk semua departemen dengan 6 inovasi killer features:

#### Killer Feature #1: Auto SPK Generation & Broadcast System

Masalah Lama: Admin manual buat SPK → banyak paperwork, prone to error.

Solusi Baru: SPK auto-generated saat MO validated, broadcast langsung ke dashboard

Zero manual paperwork: Admin tidak buat SPK manual

Real-time notification: Dashboard auto-update saat SPK baru

Material pre-allocated: System sudah reserve material sesuai BOM

Clear priority: SPK dengan deadline urgent muncul di atas

Impact: Admin time save 95% (dari 30 menit → 2 menit per MO)

#### Killer Feature #2: Flexible Target System per Departemen

Masalah Lama: SPK harus sama dengan MO Target → sering shortage karena defect.

Solusi Baru: SPK Target dapat berbeda dari MO Target (demand-driven)

Smart buffer allocation: Cutting +10%, Sewing +15%, Finishing +3%

Format universal: Actual/Target (Percentage%)

Constraint logic: Target ≤ Output dept sebelumnya

Validation tolerance: Auto-approve 0-3%, block >10%

Impact: Zero shortage risk, material efficiency +15%

#### Killer Feature #3: Real-Time WIP System (Work In Progress)

Masalah Lama: Dept berikutnya harus tunggu SPK selesai semua.

Solusi Baru: Hasil produksi hari ini = Stok dept berikutnya instant

Parsialitas: Dept B start segera saat Dept A selesai batch (no waiting)

Lead time reduction: -40% via parallel production

Minus balance alert: Early warning untuk material discrepancy

Status differentiation: SPK Status vs Batch Status

Impact: Production throughput +30%, faster delivery

#### Killer Feature #4: Pull System & Auto Material Deduction

Masalah Lama: Manual paperwork untuk tarik material (2-3 jam delay).

Solusi Baru: Submit production → auto-pull material (0 delay)

Zero manual paperwork: Backend auto-process deduction + transfer

Full audit trail: 5W1H tracking (Who, What, When, Where, Why, How)

Traceability: Transaction chain lengkap per material

Discrepancy detection: Real-time alert jika variance >5%

Impact: Material movement efficiency +90%, audit time save 80%

#### Killer Feature #5: Rework/Repair Module (QC & Defect Management)

Masalah Lama: Defect tidak dicatat sistematis, waste cost tinggi.

Solusi Baru: Auto-track defects dengan rework workflow lengkap

Auto-capture: Defect dari setiap departemen saat input SPK

Rework workflow: Defect → QC → Repair → Re-QC

Recovery tracking: Monitor berapa defect yang berhasil diperbaiki (target >80%)

COPQ analysis: Cost of poor quality untuk continuous improvement

Impact: Waste cost reduction Rp 20 juta/tahun, quality visibility 100%

#### Killer Feature #6: Fraud Prevention System

Masalah Lama: No control untuk over-production, mudah manipulasi data.

Solusi Baru: Multi-level validation dengan pattern detection

Pattern detection: Suspicious over-production, coordinated manipulation

Multi-level tolerance: 3%, 5%, 10% thresholds with approval workflow

Time-based validation: Retroactive input control (max 7 days)

Monthly reconciliation: Auto-detect discrepancy patterns

Impact: Fraud risk reduction 95%, management control strong

### Plus 3 Inovasi Lainnya:

#### 🆕 Dual Trigger Production System

MODE PARTIAL (PO Kain ready): Cutting dapat START LEBIH AWAL -3 to -5 hari

MODE RELEASED (PO Label ready): Full production ALL departments

Impact: Lead time produksi turun 30-40%

#### 🆕 Warehouse Finishing 2-Stage Tracking

Stage 1 (Stuffing): Skin → Stuffed Body (track filling consumption)

Stage 2 (Closing): Stuffed Body → Finished Doll (track yield per stage)

Impact: Material waste reduction 8-12%

#### 🆕 UOM Auto-Validation

Cutting: Yard → Pcs (marker calculation)

FG Receiving: CTN → Pcs (conversion factor)

Alert jika variance >10%

Impact: Inventory accuracy 95% → 99.5%, prevent Rp 30 juta/year loss

## 3. BENEFITS & ROI (Keuntungan & Balik Modal)

### 3.1 Quantified Benefits (Dapat Diukur)

Benefit | Before ERP | After ERP | Annual Savings

Laporan produksi | 3-5 hari (manual) | 5 detik (1 klik) | Rp 48 juta

Inventory accuracy | 85-90% (manual count) | 99%+ (real-time) | Rp 50 juta

Material waste | 8-12% (no tracking) | 3-5% (tracked per stage) | Rp 25 juta

Production delay | 15% orders (late penalty) | <5% orders | Rp 20 juta

Admin overtime | 40 jam/bulan extra | 0 jam (automated) | Rp 8 juta

Fraud prevention | No audit trail | Full audit + RBAC | Rp 15 juta (potential)

TOTAL ANNUAL SAVINGS: Rp 128 juta/tahun

### 3.2 Strategic Benefits (Tidak Terukur Langsung)

✅ Real-time visibility: Management dapat monitor produksi dari HP 24/7

✅ Faster decision: Data real-time → quick response to issues

✅ Customer satisfaction: On-time delivery improvement → repeat order

✅ Scalability: Mudah tambah user/factory tanpa complexity overhead

✅ Compliance ready: Audit trail lengkap untuk ISO/customer audit

## 4. IMPLEMENTATION PLAN (Rencana Implementasi)

### 4.1 Timeline Overview

┌────────────────────────────────────────────────────────────┐
│  FASE 1: FEB-JUL 2026 (6 bulan)                            │
│  Development Core Features                                 │
│  ├─ Month 1-2: Setup & Master Data Module                  │
│  ├─ Month 3-4: Production Module (MO, SPK, BOM)            │
│  ├─ Month 5: Inventory & Warehouse Module                  │
│  └─ Month 6: Integration Testing                           │
├────────────────────────────────────────────────────────────┤
│  FASE 2: AGU 2026-JAN 2027 (6 bulan)                       │
│  Testing & Bug Fixing (Extended - Solo Developer)         │
│  ├─ Month 7-9: UAT with Pilot Users (10-15 users)          │
│  ├─ Month 10-11: Bug fixing & refinement                   │
│  └─ Month 12: Performance optimization                     │
├────────────────────────────────────────────────────────────┤
│  FASE 3: FEB-MAR 2027 (2 bulan)                            │
│  Data Migration & Go-Live Preparation                      │
│  ├─ Month 13: Data cleaning & migration script             │
│  ├─ Month 14: Full data migration & validation             │
│  └─ 🎯 GO-LIVE: Maret 2027                                 │
├────────────────────────────────────────────────────────────┤
│  FASE 4: APR-SEP 2027 (6 bulan)                            │
│  Trial/Error & Stabilization (Post Go-Live)                │
│  ├─ Month 15-17: Intensive support & bug fixing            │
│  ├─ Month 18-19: Process refinement                        │
│  └─ Month 20: System stabilization                         │
├────────────────────────────────────────────────────────────┤
│  FASE 5: OKT 2027-FEB 2028 (5 bulan)                       │
│  Optimization & Enhancement                                │
│  ├─ Month 21-23: Performance tuning                        │
│  ├─ Month 24: Feature enhancement based on feedback        │
│  └─ ✅ PROJECT COMPLETE: Februari 2028                     │
└────────────────────────────────────────────────────────────┘

TOTAL DURATION: 24 bulan / 2 tahun (Feb 2026 - Feb 2028)
GO-LIVE TARGET: Maret 2027 (Month 14)

## 5. RISK MANAGEMENT & MITIGATION

### 5.1 Technical Risks

Risk | Probability | Impact | Mitigation

Server crash during production | Medium |  HIGH | • 3-tier backup (Local/NAS/Cloud)<br>• Hot standby server<br>• Paper fallback SOP (manual logbook)

Database corruption | Low |  CRITICAL | • Daily automated backup<br>• Point-in-time recovery (30 days retention)<br>• Backup restoration drill quarterly

Performance bottleneck | High |  MEDIUM | • Load testing before go-live (simulate 100 users)<br>• Database indexing optimization<br>• Caching layer (Redis)

Security breach / Hacker | Low |  CRITICAL | • HTTPS + SSL certificate<br>• Password hashing (bcrypt)<br>• Role-based access control<br>• Audit log all actions

### 5.2 Organizational Risks

Risk | Probability | Impact | Mitigation

User resistance to change |  HIGH |  HIGH | • Early involvement (UAT team dari berbagai dept)<br>• Comprehensive training (2-3 hari per batch)<br>• Show quick wins (dashboard real-time)<br>• Incentive for early adopters (bonus/recognition)

Key person dependency (Daniel) |  HIGH |  CRITICAL | • Documentation everything (code comments + wiki)<br>• Knowledge transfer sessions (weekly demo)<br>• Hire backup developer (Scenario 2 team)<br>• Code repository di GitHub (backup accessible)

Budget overrun | Medium |  HIGH | • 20% contingency fund (Rp 65 juta)<br>• Phased development (MVP first, nice-to-have later)<br>• Monthly budget review with management

Timeline delay |  HIGH |  MEDIUM | • Buffer time (11 months realistic, not aggressive)<br>• Weekly progress tracking (Scrum/Agile)<br>• Early escalation for blockers (don't wait!)

### 5.3 Contingency Plan

If Go-Live Delay (>1 month):

✅ Continue parallel run (ERP + manual system)

✅ Root cause analysis & fix (technical debt resolution)

✅ Re-schedule go-live (communicate ke semua stakeholders)

✅ Management decision: Approve extension OR cut scope

If Critical Bug in Production:

Hour 0-1: Activate Paper Fallback SOP immediately (production tidak boleh stop!)

Hour 1-4: Developer on-call fix bug (<4 hours response time)

Hour 4+: Rollback to last stable version if bug tidak bisa fix cepat

Post-mortem report within 24 hours (what went wrong, how to prevent)

If Developer Unavailable (Sick/Accident/Resign):

Scenario 1 (Solo): Project pause, client informed, hire freelancer dari existing code

Scenario 2 (Team): Backup developer takes over (minimal disruption)

Always: All code di GitHub (accessible by team), documentation lengkap di wiki

## 6. FAQ (Frequently Asked Questions)

### Q1: Apakah ERP ini sudah pernah dipakai di pabrik lain?

A: Ini custom development khusus untuk Quty Karunia, belum dipakai di tempat lain. Tapi workflow & best practices diambil dari ERP mature seperti Odoo, SAP, Microsoft Dynamics. Jadi bukan "coba-coba", tapi proven workflow yang diadaptasi ke Quty.

### Q2: Bagaimana jika Daniel sakit/resign di tengah project?

A: Scenario 1 (Solo): Project pause, hire freelancer untuk continue (semua code di GitHub + dokumentasi lengkap)

Scenario 2 (Team): Ada backup developer yang understand codebase, minimal disruption

Mitigation: Weekly knowledge transfer session, code review, documentation everything

### Q3: Berapa lama training untuk user?

A: 2-3 hari per batch (8 jam/hari). Total ~50-70 users, training selesai dalam 1 bulan (November 2026). Format: 40% teori, 60% hands-on practice dengan data dummy.

### Q4: Bagaimana jika server mati saat production?

A: Ada 3 layer protection:

Layer 1: Local backup (restore <15 menit)

Layer 2: NAS off-site backup (restore <1 jam)

Layer 3: Paper Fallback SOP (production jalan manual, input data susulan setelah sistem recovery)

### Q5: Apakah ada biaya lisensi per user seperti SAP/Odoo?

A: TIDAK. Ini custom development, Anda punya full ownership. Tidak ada biaya lisensi. Hanya bayar: Development (one-time) + Server (Rp 40 juta/tahun) + Maintenance (Rp 40 juta/tahun).

### Q6: Apakah bisa integrasi dengan software akuntansi (Accurate/Zahir)?

A: Ya, sudah ada plan di Roadmap Phase 2 (Februari 2027+). Saat ini ada fitur "Export Journal CSV" untuk bridge (Finance team import CSV ke Accurate/Zahir, 1 klik, tidak perlu manual re-entry).

### Q7: Apakah bisa akses dari luar pabrik (remote)?

A: Ya. Pakai HTTPS (secure). Director/Manager bisa view dashboard dari HP/laptop di mana saja. Ada role-based access control (tidak semua orang bisa edit, hanya view).

### Q8: Apakah data aman dari hacker?

A: Ya. Security level setara internet banking:

HTTPS encryption (data tidak bisa disadap)

Password hashing bcrypt (tidak ada plain text password di database)

Role-based access control (user hanya bisa akses sesuai role)

Audit log (track siapa ubah apa, kapan)

### Q9: Berapa payback period (balik modal)?

A: 4-6 tahun (depend on realization rate of savings). Tapi strategic value lebih penting dari ROI financial:

If Quty plan scale up 2-3x dalam 5 tahun → ERP is MUST (manual system will collapse)

If Quty stay current size → Consider low-cost alternative (Excel improvement)

## 7. DECISION MATRIX (Keputusan Management)

### 7.1 Three Options Available

Option | Description | Investment | Timeline | Risk | Recommendation

A. APPROVE FULL | Scenario 2 Team, Full scope | Rp 389 juta (Year 1) | 11 months |  MEDIUM | ⭐⭐⭐⭐ If plan to scale

B. APPROVE MVP | Proof of concept, Limited scope | Rp 120-150 juta | 3 months |  LOW | ⭐⭐⭐ If uncertain

C. REJECT ERP | Improve manual system (Excel template) | Rp 10-20 juta | 1 month |  LOW | ⭐⭐ If stay current size

### 7.2 Decision Criteria

Choose OPTION A (Full ERP) if:

✅ Quty berencana scale up production 2-3x dalam 5 tahun

✅ Customer semakin demand real-time tracking & transparency

✅ Management value data-driven decision (bukan feeling-based)

✅ Budget Rp 400 juta available (atau bisa cicil 2 tahun)

Choose OPTION B (MVP) if:

✅ Management belum yakin 100% dengan ERP value

✅ Ingin test dulu dengan limited risk (pilot 1-2 dept)

✅ Budget terbatas (Rp 150 juta available)

⚠️ Risk: If MVP success, butuh extra Rp 250 juta untuk full implementation

Choose OPTION C (Excel Improvement) if:

✅ Quty production size stay stable (tidak plan scale up)

✅ Current system "cukup work" meskipun ada pain points

✅ Budget sangat limited (<Rp 50 juta)

⚠️ Risk: Manual system will not scale, problem will compound as production grows

## 8. NEXT STEPS & CONTACT

### For Management Decision

#### Step 1: Internal Discussion (1-2 minggu)

Share dokumen ini ke key stakeholders (Director, GM, Manager PPIC, Manager Production, Finance Manager)

Diskusi internal: Apakah ERP align dengan company strategy?

Q&A session: Invite Daniel untuk presentasi & jawab pertanyaan (2 jam)

#### Step 2: Budget Approval (1-2 minggu)

If pilih Option A (Full): Approve budget Rp 389 juta (Year 1)

If pilih Option B (MVP): Approve budget Rp 120-150 juta (proof of concept)

If pilih Option C: Approve budget Rp 10-20 juta (Excel improvement)

#### Step 3: Contract & Kick-off (1 minggu)

Sign agreement dengan Daniel (scope, timeline, payment terms)

Assign project sponsor dari management side (1 person: Manager PPIC atau Director)

Kick-off meeting: Introduction team, setup communication channel, confirm timeline

#### Step 4: Development Start!

Fase 1 (Feb-Jul 2026): Development begins (6 bulan core features)

Weekly progress report ke management (email/WA every Friday)

Monthly demo session untuk stakeholders (show progress, gather feedback)

### Contact Information

#### Lead Developer & System Architect:

Nama: Daniel Rizaldy

Email: danielrizaldy@gmail.com

Phone/WhatsApp: +62 812 8741 2570

GitHub Repository: https://github.com/santz1994/ERP

Working Hours: Senin-Jumat 09:00-18:00 WIB

Response Time: <24 jam (email), <4 jam (urgent call)

#### Availability:

On-site visit: Available (schedule 2-3 hari sebelumnya)

Video call (Zoom/Google Meet): Available

Presentation & Q&A session: Available (2 jam slot)

Interactive demo: Available (show real system prototype)

## SUMMARY: WHY CHOOSE ERP QUTY KARUNIA?

### ✅ 5 Alasan Utama

#### 1. Custom untuk Soft Toys Manufacturing

Workflow 5 stages sesuai real process Quty

6 Killer Features yang tidak ada di ERP lain (termasuk Odoo):

Auto SPK Generation & Broadcast System

Flexible Target System per Departemen

Real-Time WIP System

Pull System & Auto Material Deduction

Rework/Repair Module (QC & Defect Management)

Fraud Prevention System

3 Inovasi Tambahan:

Dual Trigger Production (MODE PARTIAL/RELEASED)

Warehouse Finishing 2-Stage

UOM Auto-Validation

#### 2. ROI Reasonable (4-6 Years Payback)

Annual Savings: Rp 128 juta/tahun

Investment: Rp 317 juta (2 years development)

Recurring Cost: Rp 46 juta/tahun

But: Strategic value > Financial ROI (prevent chaos saat scale up)

#### 3. No Monthly License Fee

Tidak seperti SAP (Rp 400 juta/tahun) atau Odoo Enterprise (Rp 180 juta/tahun)

Bayar sekali development, pakai selamanya

Full ownership (source code milik Quty)

#### 4. Risk Managed

3-layer backup (prevent data loss)

Paper fallback SOP (production tidak pernah stop)

SPOF mitigation (comprehensive documentation + GitHub backup)

Security level setara internet banking

#### 5. Proven Technology Stack

Python FastAPI (Backend) - Used by Netflix, Uber

React.js (Frontend) - Used by Facebook, Instagram

PostgreSQL (Database) - Enterprise-grade, ACID compliant

Android Native App (Kotlin) - For barcode scanning

All modern, stable, widely-supported technologies

## MANAGEMENT RECOMMENDATION

From Daniel's Perspective (Honest Assessment):

### ✅ RECOMMENDED jika:

Quty berencana scale up 2-3x dalam 5 tahun (ERP prevents chaos)

Management value data-driven decision over feeling-based

Customer demand transparency & real-time tracking

Budget Rp 320 juta available (atau cicil Year 1 + Year 2)

Ada commitment untuk change management (user training & adoption)

### ⚠️ HOLD/RETHINK jika:

Quty production size akan stay stable (tidak grow significantly)

Current manual system "cukup work" untuk foreseeable future

Budget sangat terbatas (<Rp 150 juta)

Management belum ready untuk invest in technology & training

### Alternative (Low-Risk):

Start dengan MVP (Option B): Rp 120-150 juta, 3 bulan, 1-2 dept pilot

Evaluate hasil: Apakah ERP truly add value untuk Quty workflow?

Decision Point: Lanjut full (invest Rp 250 juta lagi) atau stop (cut loss)

Terima kasih atas perhatian Bapak/Ibu!

Saya siap untuk presentasi & Q&A session kapan saja Management ready.

Daniel Rizaldy

Lead Developer & System Architect

Email: danielrizaldy@gmail.com

Phone: +62 812 8741 2570

Document Version: 2.0 (Updated with 6 Killer Features)

Last Updated: 2 Februari 2026

Target Go-Live: Maret 2027 (Month 14)

Project Complete: Februari 2028 (Month 24)

Confidential - PT Quty Karunia Manufacturing

© 2026 Daniel Rizaldy. All rights reserved.

Monthly review meeting (1 jam, demo progress & discuss blocker)

### Contact Information

Lead Developer & System Architect:

Name: Daniel Rizaldy Satriyo Wicaksono

Email: danielrizaldy@Gmail.com

Phone: +62 812-8741-2570

GitHub: https://github.com/santz1994/ERP

LinkedIn: [UPDATE IF AVAILABLE]

Availability for Discussion:

Mon-Fri: 09:00 - 18:00 WIB

Response time: <24 hours for email, <4 hours for urgent call

Meeting Preference:

On-site visit: Available (coordinate 2-3 hari sebelumnya)

Video call: Available (Zoom/Google Meet)

In-person presentation: Available (2 jam session + Q&A)

## APPENDIX: GLOSSARY

Istilah | Kepanjangan | Penjelasan Simple

ERP | Enterprise Resource Planning | Sistem komputer yang hubungkan semua departemen pabrik

MO | Manufacturing Order | Perintah produksi dari PPIC (level tertinggi)

SPK | Surat Perintah Kerja | Task detail untuk 1 departemen (Cutting, Sewing, dll)

BOM | Bill of Materials | Daftar material untuk 1 artikel (resep produksi)

FG | Finished Good | Barang jadi siap kirim ke customer

WIP | Work in Progress | Barang setengah jadi (masih di produksi)

PO | Purchase Order | Pesanan pembelian dari Purchasing ke Supplier

UOM | Unit of Measure | Satuan ukuran (YARD, PCS, KG, CM)

ROI | Return on Investment | Balik modal (berapa lama investasi kembali)

UAT | User Acceptance Testing | Test oleh user real sebelum go-live

PPIC | Production Planning & Inventory Control | Dept yang plan produksi

MVP | Minimum Viable Product | Versi basic system (core feature only)

RBAC | Role-Based Access Control | Sistem hak akses berdasarkan role (Admin, Manager, dll)

SPOF | Single Point of Failure | 1 orang/komponen kalo rusak, semua berhenti

Document Control:

Version: 1.0 (Executive Summary)

Last Updated: 2 Februari 2026

Next Review: After management decision

Related Documents:

PRESENTASI_MANAGEMENT_ERP_QUTY_KARUNIA.md - Full presentation with diagrams

TECHNICAL_SPECIFICATION.md - Technical details for developers

Terima kasih atas perhatiannya!

Dokumen ini disusun untuk membantu management membuat informed decision tentang ERP implementation. Tidak ada keputusan yang "salah" - yang penting adalah keputusan yang align dengan strategy & budget perusahaan.

Confidential - PT Quty Karunia Manufacturing

© 2026 Daniel Rizaldy. All rights reserved.